# TRUSTEE MEETING

# April 10, 2026 @ 4:00 PM

ATTENDANCE: Meeting called to order at 4:00 PM by Trustee Finnesand. Roll call taken - present were Trustees Josh Bartos, Iver Finnesand, and Kim Remily. Also, present were System Manager Justin Carlson and Clerk Mary Finnesand

AGENDA: Proposed agenda reviewed with motion to approve the agenda made by Finnesand; seconded by Bartos. Motion passed.

PUBLIC COMMENT: None

November 14, 2025, MINUTES: The Board reviewed the November meeting minutes. Motion made to approve the minutes by Trustee Remily; seconded by Bartos. Motion passed.

FINANCIAL REPORTS JANUARY – MARCH 2026: Total funds available as of 03/31/2025: General Checking Account $191,069.77 and Reserve & Replacement $ 391,635.58. Current assets also include a $100,000 CD purchased at Dacotah Bank.  Outstanding accounts receivable as of 3/31/2026 totaled $ 33,367.63; however, as of the meeting it had dropped to $14,205.03. Clerk Finnesand reviewed the outstanding accounts receivable with the Board, noting that several chronically late customers had not paid their accounts as of the meeting.  The Board directed Finnesand to continue assessing late fees each month and pursue certification to the county, if necessary.

JANUARY-MARCH EXPENSES: Pump & Control Maintenance: Dakota Pump ($2,581.64, $1,083.57, $1,575.00), SD One Call ($1.05),  Amazon ($75.91, $373.60), Glacial Lakes Electrical ($1,218.39); Maintenance Vehicle: HR One Stop ($66.03) Auto Value Parts ($193.27); Building Maintenance: Sioux Valley Coop ($11.75, $75.65); Bank Service Charge: Dacotah Bank ($10.00, $10.00, $10.00, $22.30); Office Supplies & Expense: Licenses: Intuit ($980.00, $99.91); Insurance: SDPAA ($6,519.67); Payroll Liabilities: IRS ($1,131.74, $1,137.74, $1,212.70), QuickBooks Payroll ($1,744.53, $3,365.63, $1,744.53, $3,365.63, $1,744.53, $3,365.65); Electrical Usage: Ottertail ($88.14, $90.13, $78.53), LREA ($1,327.05, $1,491.57, $1,389.27); Water Usage: WEB Water ($54.13, $54.07, $54.07); Telephone: Venture Communications ($124.38, $124.33, $127.30), Straight Talk ($36.47, $36.47, $36.47,$45.57, $2.86).

Motion to accept the January - March 2026 financial reports made by Remily; seconded by Bartos. Motion passed.

MAINTENANCE REPORT: Manager Carlson reported that four personal lift station calls were made over the winter months and only one main lift station (#11) for a seal replacement.  Carlson reviewed the 2025 4th and 2026 1st quarter pump run times and noted that some of the lift stations are taking on ground water this spring at a higher rate than he expected.  He reached out to SDRAWS to request they camera the areas of concern to confirm there aren’t any issues.  He’ll also have them help identify additional clean outs that haven’t been identified.  Carlson also discussed conducting a smoke test during late summer/early fall to make sure all possible leaks have been addressed.  Manager Carlson updated the board on spring/summer preparations that will be completed in the coming weeks, including adding degreaser in the lift stations and pumping out air relief valves.  Carlson also noted that some new construction is starting that hasn’t presented plans and a permit application.  The Board directed Clerk Finnesand to email the property owners and request they complete an application.

OLD BUSINESS: The Board reviewed a project update provided by Leif Redinger, Helms Engineering, provided via email on the status of the final pay request from H&W Contracting, including possible assessment of liquidated damages.  Redinger shared the latest feedback from H&W which includes change orders to adjust for some of the project costs. The Board reviewed the four change requests and adjustment to the liquidated damages calculation.  They did not agree to all items and agreed to and will provide a written response to Helms by 4/13/2026.  The Board agreed that PLSD should not accept any adjustment to liquated damages to any amount less than the additional engineering fees being incurred due to the delay by H&W in getting the project closed out.  Motion made by Trustee Finnesand to submit a counter proposal to Helms Engineering on the four change orders and a settled liquated damages amount of no less than Helms fees; seconded by Trustee Remily.  Motion passed.

Clerk Finnesand informed the Board that quarterly loan repayments have begun even though there is still one outstanding pay request pending.  According to DANR, repayments must begin within two years after the initial draw is taken.  The loan agreement and amortization schedule was shared with the Board, reflecting the first payment in February 2026 and the next payment due in May 2026.

# NEW BUSINESS:  Clerk Finnesand reviewed a request from DANR to provide certain financial information to demonstrate that PLSD is collecting sufficient funds to repay the state loan.  The Board directed Clerk Finnesand to respond to DANR with the requested information by the May deadline.

EXECUTIVE SESSION: Not needed

# ADJOURNMENT: Meeting ended at 4:55pm. Trustee Finnesand made the motion and Trustee Remily seconded to adjourn. Motion passed.

# NEXT MEETING: Next regular meeting is May 8, 2026, at 4:00pm. The agenda will be posted on the District’s website (PLSDistrict.org) and at the office 24 hours prior to the meeting.

# Submitted by Mary Finnesand, PLSD Clerk